# [Template]

# Project Planning & Management Document

### 1. Project Overview

- Project Title : Bowling Star

- Team Members & Roles : Falak, Sama, roles :  Shared Ideation, creation, curation

- Brief Description (2–3 lines) : Bowling Star is a compact interactive bowling alley inspired by ODT concepts, integrating physical gameplay with digital feedback. The project uses a servo motor mechanism, OLED display, LED strip lighting, and custom-built bowling components to create an engaging mini bowling experience.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Falak Singh | Ideation, digital fabrication, software, documentation, Code | Focused on 3D modelling and creation of bowling pins, bowling ball, branding, interface ideas, documentation, and overall concept design |
| Sama Nagaonkar | Ideation, software, hardware, digital fabrication, Codee | Focused on designing and fabricating the bowling alley structure, frame construction, mechanism assembly, electronics setup, and integration of moving parts, overall concept design |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Brainstorm project ideas, finalize concept, assign responsibilities | Final concept: Bowling Star, rough sketches, task split | Done and dusted |
| Week 1 | Understand bowling mechanism, finalize lane dimensions, structural planning, laying down code | Lazer CAD structure of bowling alley, rough outline of code. | Done and Dusted |
| Week 2 | Fabricate bowling alley structure, build frame, test physical setup | Completed bowling lane base, standing structure | Done and Dusted |
| Week 3 | Design & print bowling pins and bowling ball, integrate electronics, Individual component testing | 3D printed components, OLED + LED setup | Done and DUSTED |
| Week 4 | Final assembly, testing, debugging, branding, presentation prep | Working prototype, final presentation, documentation | Done and dusted |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 1

- Planned Tasks: Understand bowling scoring system, study mechanism, finalize structure dimensions

- Completed Tasks: Researched bowling logic, measured lane proportions, selected compact model size

- Challenges Faced: Difficulty scaling bowling alley realistically into small format

- Solutions: Simplified dimensions while keeping recognizable gameplay proportions

- Next Steps: Begin structural fabrication.

Week 2

- Planned Tasks: Construct bowling alley body and support frame

- Completed Tasks: Built lane structure and support base

- Challenges Faced: Keeping structure stable and balanced

- Solutions: Reinforced base and adjusted material thickness

- Next Steps: Create bowling components.

Week 3

- Planned Tasks: Make pins, ball, and electronic interactions

- Completed Tasks: 3D modelled bowling pins and bowling ball, installed OLED and LEDs

- Challenges Faced: Aligning sensors/electronics with gameplay flow

- Solutions: Multiple iterations and rewiring tests

- Next Steps: Full prototype testing

Week 4

- Planned Tasks: Assemble final product, test scoring, improve aesthetics

- Completed Tasks: Integrated all systems, branding added, final presentation prepared

- Challenges Faced: Minor debugging in score detection and reset mechanism

- Solutions: Refined code and retested system repeatedly

- Next Steps: Final showcase submission

👉 Encourage honesty here—failures are important learning